mDocker Mid-Evaluation Report

Project Name: mDocker (Minimal Docker)

Developer: Vishesh Sunhare

Department: Computer Science and Engineering

1. Work Completed So Far

I have completed the first two milestones of my project timeline. My goal was to build the core engine that can create an isolated "box" for applications to run in.

- CLI Development: I built a command-line tool using Python's argparse library. A user can now run a command like sudo python3 mdocker.py run ./my_rootfs /bin/sh to start a container.

- Process Isolation (Namespaces): I used the ctypes library to talk directly to the Linux kernel. I successfully implemented UTS (Hostname), PID (Process ID), and Mount namespaces.

- The Container Jail (RootFS): I implemented the filesystem isolation using os.chroot. This locks the application inside a specific folder so it cannot see my personal files on the host computer.

- The PID 1 & /proc Fix: I solved the issue where tools like ps wouldn't work inside the container. I added a double-fork logic so the containerized app becomes PID 1 and mounted a private /proc filesystem inside the jail.

2. Research and Concepts Learned

This project has pushed me to learn how Linux works "under the hood".

- Linux Namespaces: I learned that containers aren't virtual machines; they are just regular processes that the kernel "tricks" using namespaces.

- The Root Filesystem: I learned that a container needs its own folder (RootFS) containing OS files like bin, lib, and etc to function.

- System Calls: I learned how to use Python's ctypes to trigger low-level C functions in Linux, like unshare and mount.

3. Challenges Faced

- Missing Filesystem Errors: My first attempt failed with "No such file or directory" because my rootfs folder was empty. I had to learn how to download and extract a real Alpine Linux mini-rootfs to provide the container with a shell.

- The Blind Container: At first, the command ps wouldn't work inside the container. I had to research and realize that the /proc directory must be mounted manually inside the new namespace for process tracking to work.

- Permission Issues: I learned the hard way that creating namespaces requires root privileges, so the tool must always be run with sudo.

4. Plan for the Remaining Weeks

- Week 3: I will implement Control Groups (cgroups) to set RAM and CPU limits.

- Week 4: I will polish the code, add better error handling, and potentially try to add basic networking.